## Slide 1: Ryan Blackburn
CS-250 Agile Presentation

## Slide 2: Agile methodology
Evaluating Scrum-Agile – ChadaTech
  Agile is a flexible, iterative approach to project management which prioritizes collaboration, adaptability and continuous feedback to create a seamless development environment.

## Slide 3: Agile Roles
Scrum Master - Facilitates Scrum events, such as stand-ups and sprint reviews; removes blockers; and ensures team alignment.
Product Owner - Manages the product backlog, prioritizes features, and bridges communication between stakeholders and the team.
Developers - Implements user stories, collaborates with testers, and delivers working software incrementally

## Slide 4: Agile Phases
Planning: Identify objectives and prioritize tasks to align with stakeholder goals.
User Stories: Break down features into actionable stories for development.
Daily Scrums: Ensure consistent communication and tackle blockers efficiently.
Testing and Iterative Feedback: Validate software increments and incorporate stakeholder input.
Retrospectives: Reflect on team performance to foster continuous improvement.
Sprints: Deliver usable software in defined timeframes, maintaining focus and adaptability.

## Slide 5: Comparison to Waterfall Model
Waterfall: Begins with a fixed scope and phases of development which are sequential and not adaptable. Long development cycles, which can sometimes delay feedback.
Agile: Iterative and adaptable, allowing for continuous delivery adhering to client needs.
Scenario: Had SNHU’s Travel focus on wellness and detox shifted mid-project under Waterfall, a much higher share of work that had already been completed would have needed to be scrapped and redesigned with the new emphasis. This would cause major delays and incur significant costs over budget.

## Slide 6: Choosing between Waterfall and Agile
Project Dynamics: Agile suits evolving requirements, while Waterfall fits projects which have clearly defined scopes. (InfoQ, 2023)
Stakeholder Engagement: Agile is dependent on continuous feedback; Waterfall is ideal when requirements are static. (Agile Alliance, 2024).
Team Skills: Agile encourages cross-functionality and collaboration among teams, while Waterfall is more suited for small or already well rounded teams. (Tona et al., 2022.)
Risk Management: Agile allows for incremental risk mitigation throughout the life cycle of the project. Waterfall identifies risks almost exclusively during the planning phase. (Schmitz et al., 2019.)

## Slide 7: References
Agile Alliance. (2024). "The Agile Manifesto." Retrieved from https://www.agilealliance.org/agile101/the-agile-manifesto/
InfoQ. (2023). "Building Great Scrum Teams." Retrieved from https://www.infoq.com/articles/great-scrum-team/
Schmitz, K., et al. (2019). "User Engagement in Hybrid Agile Methodology." IEEE Software.
Tona, C., et al. (2022). "Scrumlity Framework." Programming and Computer Software.